## Slide 1: Wintel /Cloud Tower Bi-Weekly Report (July 11th to July 25th , 2025 )

## Slide 2
Operational Updates / Highlights
Server Patching Status :
Change request | Site | Date | Status
CHG0034638 | Windows Server Patching Q3- 26/7/2025 - Sofia | 27/06/2025 | Scheduled
CHG0034609 | Bogor | 12/07/2025 | Completed
- | Windows server Patching - Q3 - 27/07/2025 - Thailand | 27/07/2025 | Planning, sent for approval
- | Windows Server Patching at Shenzhen - (28/7/2025) | 28/07/2025 | Planning, sent for approval
  Veeam Backup Immutability: Immutability has been enabled for Veeam backups. A new immutable container was created, and the Wintel team reconfigured the backups accordingly. Backup and restore testing were successful by Wintel team. Similar changes are in progress for the remaining Veeam storage accounts.
  AZNLVEEAM01 and WGCNSZVEEAM01 has immutability enabled
  ADAZNLVEEAM01 - inprogress

## Slide 3
Operational Updates / Highlights
  ⮚ India Sites Hardware:
    Faridabad Hardware Refresh - New hyper-Vs recommended for the site to replace ADINFAHV02 / ADINFAHV01 with new Dell PowerEdge R760 .
    Panoli Hardware Refresh – New hyper-Vs recommended for the site to replace ADINPAHV01 with new Dell PowerEdge R760
    Ambas Hardware Refresh – We have received Tier 3 server BOM details , working with Veeam to get the required license details.
    Egypt - Ramdan City : We have identified a NAS issue at the site causing backup failures.
    The root cause was packet loss and repeated power interruptions, making the NAS unreachable.
    To address the recurring issue the site contact relocated the NAS to a different area.
    The NAS is now connected to a UPS to ensure continuous power supply.
    Decommission of Azure VM Hunuakiev04(2003 OS):
    Cloud team is exporting VHD files from azure to Onprem server at Sofia ADBGSOHV03
    Once the VHD file is ready , Wintel team will convert to VHDX file and attempt to provision a new VM.

## Slide 4
Operational Updates / Highlights : Hyper-V Upgradation
    Dhaka – Serverless
    Karachi Mill Hyper V Setup :
      Two new Dell PowerEdge R750 servers for the Karachi site have been successfully delivered by the local Dell vendor and are now available on-site.
      iDRAC configuration and OS Installation completed for one server ADPPKMHV05
      Vulnerability scanning is pending, once its completed will proceed with migration of VMs from legacy .
      After successful migration we will proceed with decommission of legacy Hyper-V.
VM Name | State | Function | Status
ADBDDKSBC01 | Stopped | SBC Server | Decommissioned
ADBDDKSCMS01 | Stopped | SCM DP Server | Can be decommissioned
ASBDDKDB03 | Stopped | DB Server | Decommissioned
ASBDDKDB01 | Stopped | DB Server | 
ASBDDDKDC04 | Running | DC Server | This can be decommissioned after VM migration.
ASBDDDKFP01 | Running | File server | Cutover scheduled on 27th July after 8 PM

## Slide 5
Operational Updates / Highlights
    Indonesia: The Migration of Indonesia printers from ADAZSGSPFP01 to ADAZSGSPFP05 are completed and for 2 printers the testing is pending from site.
SAP Client | O/P Device | Functionality | Printer name | Printer Model | Printer IP | Status
CIP - 703 | ID08 | Finising Label & Drying cfirm | ASIDBGLA08(ID08) | ApeosPrint 6340 | 10.210.66.110 | Completed
 | ID10 | Finising Finished Good Handler | ASIDBGLA10(ID10) |  | 10.210.66.111 | Completed
 | ID04 | Dyehouse Throughput Order | ASIDBGLA04(ID04) |  | 10.210.66.115 | Testing pending from site
 | ID03 | SDD Drug store | ASIDBGLA03(ID03) |  | 10.210.66.116 | Testing pending from site
 | ID09 | SDD Packer | ASIDBGLA09(ID09) |  | 10.210.66.117 | Completed
 | ID38 | Coats Indonesia - Bogor Factory Finishing (YDES) | ASIDBGLA38(ID38) | Zebra ZT230 | 10.210.66.118 | Completed
 | ID41 | Invoicing Office | ASIDCILA41(ID41) | DocuCenter-V 4070 | 10.211.98.10 | Completed
 | ID02 | Invoicing Office | ASIDCILA03(ID02) | ApeosPrint 6340 | 10.211.98.154 | Completed
 | ID39 | Operation Picking | ASIDCILA39(ID39) |  | 10.211.98.153 | Completed
 | ID31 | Operation Packing | ASIDCILA31(ID31) |  | 10.211.98.150 | Completed
 | ID32 | Operation Packing | ASIDCILA32(ID32 |  | 10.211.98.151 | Completed
 | ID40 | Operation Packing | ASIDCILA40(ID40) |  | 10.211.98.152 | Completed
 | ID33 | GN Putri Citeureup Warehouse - Outbound Area | ASIDCIDM01(ID33) | EPSON LQ-2190 | 10.211.98.157 | Completed
 | ID34 | Coats Indonesia, Citeureup warehouse (Packing label 1) | ASIDCILB01(ID34) | ZEBRA CT420 | 10.211.98.158 | Printer Broken
 | ID35 | Coats Indonesia, Citeureup warehouse (Packing label 2) | ASIDCILB02(ID35) | ZEBRA CT420 | 10.211.98.159 | Completed
 | ID36 | Coats Indonesia, Citeureup warehouse | ASIDCILB03(ID36) |  | 10.211.98.160 | Completed

## Slide 6
Operational Updates / Highlights : Hyper-V Upgradation
RITM0175275 - New SAP Printers configuration on Dongguan Texon and Rhenoflex :
Texon: - We have added below printers on adazsgspfp05 and below is the recent update
SAP Sytem | Output device name | Print server | Printer Name | Status
CCQ | DG63 | adazsgspfp05 | ASCNTXDGLB63(DG63) | Testing completed
 | DG64 |  | ASCNTXDGLB64(DG64) | Testing completed
 | DG65 |  | ASCNTXDGLB65(DG65) | Testing completed
 | DG66 |  | ASCNTXDGLB66(DG66) | Testing completed
 | DG67 |  | ASCNTXDGLA67(DG67) | Testing completed
 | DG71 |  | ASCNTXDGLB71(DG71) | Testing pending from site
 | DG72 |  | ASCNTXDGLB72(DG72) | Testing pending from site
 | DG73 |  | ASCNTXDGLA73(DG73) | Testing completed
 | DG74 |  | ASCNTXDGDM74(DG74) | Testing completed
Rhenoflex:-We have added below printers on adazsgspfp05 and Allen confirmed Label printing is fine.
SAP Sysytem | Output device name | Print server | Printer Name | Status
CCQ | DG13 | adazsgspfp05 | ASCNRXDGLB13(DG13) | Testing completed
 | DG15 |  | ASCNRXDGLA15(DG15) | Testing completed
 | DG21 |  | ASCNRXDGLB21(DG21) | Testing completed
 | DG24 |  | ASCNRXDGDM24(DG24) | Testing completed
 | DG14 |  | ASCNRXDGLB14(DG14) | Testing pending from site
 | DG22 |  | ASCNRXDGLB22(DG22) | Testing pending from site

## Slide 7
Operational Updates / Highlights
New VM Provisioned
Request Number | Server Name | Site Name
RITM0175325 | ADCOPEIE01 | Pereira
RITM0175330 | ADINPAIE01 | Panoli
RITM0176370 | ADPKKMHV05 | Karachi Mill
Decommissioned servers
Request Number | Server Name | Site Name
RITM0176278 | USSVINTENSEYE01 | Sevier
RITM0176029 | ADIDBGCS01 | Bogor
RITM0176025 | ADCNSZAPCS02 | Shenzhen
RITM0176031 | ADCNSHCS01 | Shanghai
RITM0176023 | ADVNHNCS01 | Hanoi

## Slide 8
Monthly Vulnerability Assessment - April 2025
S:No | Vulnerability | No: of VA | Status
1 | SSL Medium Strength Cipher Suites Supported (SWEET32) vulnerability | 22/24 | InProgress
2 | Sudo local privilege escalation via chroot (CVE-2025-32463) |  | Inprogress
3 | Microsoft Windows Unquoted Service Path Enumeration | 93 | Completed
4 | KeyWorks KeyHelp ActiveX Control Multiple Vulnerabilities | 7/7 | Completed
5 | 7 out of 51 SAP servers are remediated | All medium, high critical VA are addressed for this Host | Completed
6 | SAP DC servers MAZE2DOMP01, MAZDOM04 | Addressed all the VA identified on these 2 Hosts (20/20) | Completed
Deployment of Action 1 :
For Pilot testing phase we have deployed Action 1 on 5 SCCM DP servers across multiple sites - Successful.
Deployment of Action 1 to all servers is in progress. Completed on 720+ servers as of 24th July 2025

## Slide 9
Cloud operational Updates / Highlights
  Azure Backup Failures: Resolved Issues
Server Names | Issue | Solution
azieveeamO365 | Snapshot operation failed due to VSS (Volume Shadow Copy) service in bad state | Restart VSS (Volume Shadow Copy) service and reboot VM.
Eubgsosm01, adbgsocs01, asinpasm02 | The current operation failed due to an internal service error "Invalid input error". Please retry the operation after some time. | If the issue persists, please contact Microsoft support.
euroodlw01 | Microsoft Azure Backup encountered an internal error. | Wait for a few minutes and then try the operation again. If the issue persists, please contact Microsoft support.
Adpkkmcs01, adcnszspcs01 | Microsoft Azure Backup failed to access the shadow copy because of inadequate disk space on the volume. | Retry the operation after increasing the free space available in the volume.
adcnszspcs01 | This operation cannot be performed now because a backup or restore operation is currently in progress. | Wait until the operation finishes or cancel the currently running operation and then try again.

## Slide 10
Cloud operational Updates / Highlights
  Cloud Risks
  Unmanaged to Managed Disks Migration: Unmanaged to Managed Disks Migration is in progress, with 288 out of 301 servers completed.
  Last weeks 2 servers completed.
  Disk Migration Issues: VMs vmsprdwebobb4q0, vmwsape2b3dbob0, and vmwsape2b3qap00 are experiencing boot issues. Migration from unmanaged to managed disks is on hold pending resolution. The case has been escalated by Microsoft Support but remains unresolved.
Total | 301
Decom | 68
Pending | 6
Completed | 288
performed in other activity | 13

## Slide 11
Cloud operational Updates / Highlights
Support Ticket Created :
  CS0008470: While attempting to deploy applications to Cloud PCs via Intune, we observed that no network traffic is reaching the Cloud PCs — even SYN packets are failing. Status: Pending.
  CS0002525: VMs intermittently enter an "Unready" state and become inaccessible, impacting SAP servers. Status: Pending with CSP.
  CS0003627: Several VMs are experiencing agent unavailability and are failing to boot. Status: Pending.
Azure Resources Expiry (Deadline: September 30, 2025):
  Public IPs:
  Total of 66 Basic SKU Public IPs identified.
  30 out of 66 unused Public IPs have been deleted. 7 IP unused identified and will be deleting in coming weeks.
  Transition of majority traffic to SD-WAN is in progress to further optimize usage. - Pending form Network team
  Load Balancers:
  29 Basic SKU Load Balancers need to be replaced, as SKU migration is not supported.
  7Load Balancers have already been decommissioned.
  15 out of 29 are currently used solely for NAT rule configurations. – Pending form Network team
  .

## Slide 12
Cloud operational Updates / Highlights
  .
  Azure Reservation Optimization Update.
  Last month, Azure Advisor estimated a potential yearly savings of $419,723 USD. Currently, the potential savings have decreased to $160,175 USD, reflecting the impact of our reservation purchases, validation of existing reservations, and cleanup of orphaned or unused resources.
  We have made the following reservation purchases:
  These reservations have helped significantly reduce the potential savings gap and enhance Azure cost efficiency.
No: | Instance Type | Quantity | Scope | Region | Notes
1 | Standard_D4ds_v5 | 1 | Single Instance CD | West Europe | Reservation created
2 | Standard_D8s_v3 | 1 | Single Instance CD | West Europe | Reservation created
3 | Standard_D2_v3 | 3 | Shared | East Asia | Reservation created
4 | Standard_M64s | 4 | Shared | North Europe | Reservation created
5 | Standard_E8s_v3 | 2 | Shared | West Europe | Reservation created
6 | Standard_E2s_v3 | 3 | Shared | West Europe | Reservation created

## Slide 13
Cloud operational Updates / Highlights
  Additional Azure Cost-Saving Activities
  In addition to reservation purchases, we conducted several optimization initiatives such as reservation tagging, decommissioning unused resources, and right-sizing underutilized VMs. These actions are part of our ongoing efforts to streamline Azure resource usage and drive cost efficiency. The following activities were completed:
    Reservation Validation: Identified 233 VMs suitable for reservation and completed tagging after application owner confirmation.
    . VM Decommissioning: Identified over 15 unused VMs based on reservation tagging insights. Decommissioning is in progress, pending final approvals from respective application owners.
    Reservation Gap Analysis: Found 46 additional reservations needed across various SKUs/regions to bridge coverage gaps, need to review with Hagen.
    Right-Sizing Recommendations: 25 underutilized VMs (CPU/RAM usage <50%) identified via Boxxe Lens; awaiting 90-day data before proceeding.
    Orphan Resources in CD Subscriptions: Shared orphaned resource list with Alan Johns for review and cleanup.

## Slide 14
Cloud operational Updates / Highlights
    ZPA Server Decommissioning: 8 ZPA servers decommissioned following Security team recommendations.
    Orphaned Managed Disks: Identified and began deleting 15+ orphaned managed disks with necessary approvals.
    Unmanaged Orphaned Disks: Out of 111 identified unmanaged orphaned disks, 45 have been deleted as part of the cleanup activity.
    SAP Domain Controller Cleanup: Decommissioned legacy SAP DC (vmsprde2dompri0) as part of the cost optimization process.
  New Requests.
  adaziewsdb01: This VM was previously attached to a public Load Balancer. After confirmation from the application owners that testing was complete, all NAT rules were removed, and both the public Load Balancer and associated public IP were deleted to reduce costs.
  adazussaptt01: A POC VM created for the network team to test SD-WAN connectivity in the SAP environment has been decommissioned following successful testing.

## Slide 15
Cloud operational Updates / Highlights
  hkwcs.coatscolourexpress.com: This application is hosted on two Azure VMs behind a basic public Load Balancer. It became inaccessible due to health probe issues (status: unknown). A new Standard Load Balancer was created with the same configuration, and the application servers were remapped. The site is now accessible, and the application team is conducting final testing. The old basic Load Balancer and its associated test public IP were deleted to save costs.
  vmlsapwuitcmon2: Migration from unmanaged to managed disk could not be completed due to an agent-related issue. Team is currently working with Microsoft to resolve the problem.
  Azure Backup Failure: Backup is failing for azwcswebp03; currently under investigation in collaboration with Microsoft Support.

## Slide 16
Operational Updates / Highlights
.
Summary | 
Issue Description | Users from the site reported that 16 out of 62 Sedo machines are facing communication issue after a Plant power switchover.
Actions Taken | The Network team confirmed there were no issues on their end. The Wintel team restarted the Sedo services, but the issue persisted. The Sedo team mentioned that they could not detect network connectivity on the affected controllers and requested the site contact to check the physical network connection at the back of the controller and reboot the controller. The user confirmed that after restarting both the machines and controllers, the communication issue was resolved.
P2 | INC0266674| Sedo communication issue | Chittagong
Honduras CHG0034621 | Cortes DF : Network team has replaced the Aruba switches at site on 20th July and we have reconfigured the NIC teaming as per standard and validated all the sever connections Verified all the Dyehouse application servers no issues reported after activity

## Slide 17
Changes raised between 11-July-2025 to 25-July-2025
Number | Short description | State | Planned start date
CHG0034638 | Q3- Windows Server patching - Sofia | Ready | 27/07/2025 05:00:00
CHG0034634 | Dhaka file share migration to centralized DFS server (ASBDDKFP01 to ADAZSGFP01) | Ready | 27/07/2025 05:00:02
CHG0034611 | Filetransfer SFTP certificate renewal | Completed | 13/07/2025 14:00:00
CHG0034615 | Indonesia printer migration from ADAZSGSPFP01 to ADAZSGSPFP05 | In Progress | 09/07/2025 20:37:38
CHG0034609 | Q3 - Windows Server Patching - 12/07/2025 - Bogor | Completed | 12/07/2025 08:13:20

## Slide 18
Action Items & Support Required
Sr. No. | Action Item | Status | Due Date | Action on | Remarks
1. | Legacy Server Decommission | WIP | - |  | Legacy Server Decom Tracker 2022-2023.xlsx (sharepoint.com)
2. | Hyper-V Warranty renewal/replace | WIP |  | - | Hyper-V Host Warranty Date.xlsx (sharepoint.com)
3. | Backup and Replication Validation for On-Prem Servers | WIP |  | - | Replication and Backup Validation
Action Items
Support Required
Subject | Item | Current Status | Support Required
Risk | 7 Servers running on Legacy OS ( 2 - Windows server 2003, 3- Windows server 2008, 90 - windows Server2012 and R2 ) | 2 servers shutdown (KHDC2K01 and EUTRBUFATURA) ; remaining 5 servers are pending due to critical application hosted in them. | 91% of Legacy Servers are decommissioned (2003, 2008). 65% of Windows Server 2012 / 2012 R2 are decommissioned till date
Risk | Lack of centralized backup management solution for critical application servers (except Shenzhen, Horana) | N/A | Backup Inventory Validation is in progress On-Prem Backup Repository Details -Brillio Wintel.xlsx (sharepoint.com)
4. | Azure - VM Unmanaged | WIP |  | - | Azure VM-Unmanaged details

## Slide 19: Thank you